****

**EEB Evaluation Committee Monthly Meeting MINUTES – DRAFT**

***MONDAY May 9, 2022 – 10:00-12:00 (longer meetings going forward)***

ALL VIRTUAL MEETING – NO MEETING ROOM (recordings posted)

Meeting Materials in Box folder: is [https://app.box.com/s/c0zseb63i4su4i926c5xese70sw68r1g](https://urldefense.proofpoint.com/v2/url?u=https-3A__app.box.com_s_c0zseb63i4su4i926c5xese70sw68r1g&d=DwMFAg&c=euGZstcaTDllvimEN8b7jXrwqOf-v5A_CdpgnVfiiMM&r=aaNxPJvlCHXR-u3TJXK6PqSaR-JTNt2V1-NqVtaBt7E&m=k3mC-LppmdWoj7zp_wRhF5BaYE1Ga4Ljm_Dms6QFF2E&s=e_jndMGibo5JNuUCWoHJ02GWd9sWviO_eNBltlqkDoM&e=)

**New Link: Join Zoom Meeting** - <https://us02web.zoom.us/j/2534751779>

Phone in: 408/638-0968, Meeting ID: 253 475 1779

Backup only -**Call-In Number: 303/900-3524; WEB Access:** [**www.uberconference.com/skumatz**](http://www.uberconference.com/skumatz)

Join link with video only. *USE PHONE (NOT COMPUTER) FOR VOICE, AND MUTE WHEN NOT SPEAKING*

*(Backup number – only if primary # doesn’t work –* [*https://zoom.us/j/2534751779*](https://zoom.us/j/2534751779)*; and use computer for voice.*

**COMMITTEE MEETING MINUTES – DRAFT**

***Attendees****: McLean\*; Fay\*, Viglione\*, Donatelli\*, Dube; Errichetti, Emerick, Williams; Eigo, Oswald; Lawrence, Mosenthal, Reed, Sherwood; Skumatz, Prahl, Gowans, Jacobs (asterisk denotes voting member)*

1. **Call to order, Skumatz. No public comment**
2. **Minutes and invoices –` 5** min
   1. April Minutes – ***Motion / Second by Fay/McLean. Approved***. Votes In favor: McLean, Fay, Vigliione, Donatelli (none against, none abstaining)– unanimous approval of minutes
   2. EA Team April invoice – ***Motion / Second by Fay/Viglione. Approved***: In favor: McLean, Fay, Vigliione, Donatelli (none against, none abstaining) – unanimous approval of SERA Team invoice
3. **Regular Documents to read ahead of time and ask questions, if any** 
   1. Interim e-votes and meetings – (read bottom of agenda)
   2. ***Project summary document*** – summarizes latest tasks accomplished, etc. (PDF attached)
   3. ***Project Gantt chart*** – short status report that focuses on items Committee should be aware of (PDF attached)
   4. ***Data tracking report*** – long version summarizes email and phone traffic, meetings, issues, and latest transactions related to data requests (traditional list form, by project, PDF being forwarded later today)
   5. ***Data deadlines report*** met / not by utilities – for quarterly tracking (PDF to be forwarded): summarized metrics for each data request by project by utility. New form. Comments requested. Being forwarded later today.
   6. ***PO tracking report met/not met by utilities – for quarterly tracking (PDF to be forwarded).***  summarized metrics for each PO by utility. New form. Comments requested. *Being forwarded later today*.

One question on these items: X1942 – list of C&I NEIs. *Skumatz will provide a response prior to the next meeting.*

1. **Other regular information – Read through this prior to meeting – ask questions if any.** 
   1. Covid Updates from utilities, if any - assume none.
   2. Update on data sharing authorized by EA Team to reduce data requests / leverage data – none this month
   3. Working with Exec Secretary on getting current on posted studies – work continues, additional ones sent this month
   4. Continuing to monitor request from C&I industry group for streamlined EM&V

One comment on this section – on item A). Eversource noted latest covid guidance is on Energize CT website, and it is less stringent than previous requirement. PPE is no longer mandated. No other comments / questions on this section.

1. **Short: Data request on lighting data from DOE / Guidehouse**

Skumatz noted that DOE has contracted with Guidehouse to Discussion: Eigo – ALC data possible; want anonymization; generally good to share / helps field. Want to put some contract-like conditions on management of the data. EA Team will provide a list of useful data to committee.

1. **PSD process -** 
   1. Correction on one item – EUL pulled incorrectly in last update; *Skumatz will send the email to the utilities.*

In the last meeting, EA Team walked through the studies expected to have reports within the near-term (5/15 or near). This meeting EA Team provided a table of the individual studies that identifies which will have reports to review soon so their results will be eligible for 5/15/22 cutoff for inclusion in 2022 PSD.

* 1. 1 month extension request (6/15) for HES / HES-IE key topics
  2. Have worked out use of all previous evalation findings that were developed 12/1/21 – The latest / last version of the memo showing utility / EA agreements on how evaluation results will be used was distributed after the last Evaluation Committee meeting.
  3. PSD meetings: not yet started in earnest; a contractor has been hired by utilities to update but especially update the formatting of the document.

Discussion: Committee discussion identified some flexibility in report deadlines is ok, especially if they don’t involve major changes to algorithms, etc. Also, generally agreed with the later deadline for the HES / HES-IE topic reports.

1. **Legislative report** – *Skumatz will send after meeting*; evote after review period. an extra meeting will be held later if needed.
2. **Walk through reports** sent out for review / discussion of review period for 5/15 reports. *Executive summaries of these reports forwarded after the meeting by Skumatz*.
3. X1932 – Demand Response
4. X1931-4 – Advanced Lighting Controls Phase 2
5. C1902a – Midstream C&I HVAC & W/H and Foodservice NTG
6. X2001a – Measure Life Study – Residential Measures
7. Table of upcoming reports provided.
8. **Processes / linking with EEB /Updates / Coordination** 
   1. Response to DEEP conditions (Skumatz) & Roadmaps / processes (McLean). Skumatz apologized for the preparation of EA comments responding to DEEP conditions in a manner that was not in accordance with processes the EEB had discussed in EEB meetings. EA has been working to become better integrated into Board procedures (including budgeting for evaluation in the C&LM Plan, TRM process, and other steps) with the assistance of Reed / Technical consultant lead). The procedures for this response were misunderstood, and were not in the Evaluation Roadmap, leading to confusion and lack of consistency with Board desires for the depth of content of responses and were not forwarded by EEB. Skumatz sent note of apology to EEB. McLean also noted the confusions in the process. Skumatz notes EA is reviewing a document on processes for Board consultants to identify procedures relevant to EA.
   2. **Updates** – Upcoming presention on evaluation to EEB (6/8), to Residential committee (HP) 6/8, and to Second Onboarding meeting (Now scheduled for June 1). **UPDATE:** the residential committee presentation will need to be delayed – consultant just had a baby.
9. **Data report for 2021 Data and PO performance by utilities** –
   1. Draft presented last time. *Report to be forwarded by Skumatz*.
10. **Discussion of upcoming agenda topics – not discussed.**
11. **Status of EA Team non-project assignments for 2020/21 & Next Steps – Read this prior to meeting:**

| 2022 EA or Roadmap Deliverable | Status | Due | Completed |
| --- | --- | --- | --- |
| Eval in C&LM Plan Jan Briefing & Vote | Eval Committee vote for approval 1/10; Budgets approved by EEB | 1/12/22 | 1/12/22 |
| RFP for 2022-24 3-yr Research Areas | Issued 1/21, due 2/28 | 1/21/22 | 1/21/22 |
| Score / Recommend 3-yr Contractors | In process | Mar 2022 | 5/3/22 |
| Legislative Report – Evaluation Studies | For committee review Mar 2022 meeting | Not specified | May meeting |
| EA contract renewal | Complete at ES and UI |  | April 2022 |
| PSD / Memo on use of Eval Reports by utils; responses by EA | Util Memo delivered 1/11/22 (6 wks after 12/1); EA response 2/11/22 (4 wks after memo); Utilities used in 3/1/22 filing; discussions of remaining issues 3/18/22 (mostly R1939) | 1/11 & 2/11 | 1/11, 2/11 met; follow-up discus-sions (provided to committee then, and 4/11) |
| Next PSD / Memo on use of Eval reports | 6 weeks after PSD#2 - studies close May 15 per Roadmap (util due); EA due 4 weeks later | 6 wks after 5/15 & 4 wks after |  |
| Eval Plan update | Need to complete earlier to be incorporated into C&LM Plan timing | Aug/Sept |  |
|  |  |  |  |

1. **Other items** –

***Summary of 2020-21 Votes To Date - UPDATED;***

|  | Minutes for the month | SERA Invoice |
| --- | --- | --- |
| Apr 2022 | *In this meeting – approved in today’s meeting* | *In this meeting – approved in Todays meeting.* |
| Mar 2022 | *Approved – Evotes of yes from McLean, Viglione, Fay, and Donatelli, 4/28.* | *Approved – Evotes of yes from McLean, Viglione, Fay, and Donatelli, 4/28.* |
| Feb 2022 | *Approved: Sent for Evote 2/9/22; Approved McLean & Donatelli 2/9/22; Viglione and Fay 2/10/22* | *Approved: yes on 3/14 for all voters McLean, Viglione, Fay, and Donatelli.* |
| Jan 2022 | *Approved: Sent for evote after Jan 2022 meeting: Sent 1/10, 2/4; Approved McLean 2/5, Donatelli 2/7; awaiting Viglione (assume no vote Fay)* | *Approved: Sent for Evote 2/9/22; Approved McLean & Donatelli 2/9/22; Viglione and Fay 2/10/22* |
| Dec 2021 | *Approved: Sent for evote after Jan 2022 meeting: Sent 1/10, 2/4; Approved McLean 2/5, Donatelli 2/7; awaiting Viglione (assume no vote Fay)* | *Approved: Sent both portions for evote 12/17. Approved Donatelli, Viglione, McLean 12/17.* |
| Nov 2021 | *Approved: Sent 12/14. Approved McLean 12/16, Viglione 12/17, Donatelli, 1/10.* | *Approved: Sent 12/14. Approve Donatelli, McLean 12/16. Viglione 1/10* |
| Oct 2021 | *Approved: Sent 12/14. Approved McLean 12/16, Viglione 12/17, Donatelli 1/10.* | *Approved: Sent for evote 11/23, resent 11/30 (Approved McLean, Donatelli on 11/30, Viglione 1/10).* |
| Sept 2021 | *Approved: July/Aug/Sept sent 9/26 for evote; (Sept amended, then approved 9/27 Donatelli & McLean) Awaiting Vigliione.* | *Approved: Sent for evote 10/26. Approved McLean 10/26, Donatelli on 10/27, Viglione 1/10).* |
| Aug 2021 | *Approved: July/Aug/Sept sent 9/26 for evote; approved 9/27 Donatelli & McLean, Viglione 1/10)* | *Approved: July/Aug sent for evote 9/13. (Approved McLean 9/14. Evote resent to others 9/26; Donatelli approved 9/27, Viglione 1/10).* |
| July 2021 | *Approved: July/Aug/Sept sent 9/26 for evote approved 9/27 Donatelli & McLean, Viglione 1/10).* | *Approved: July/Aug sent for evote 9/13. (Approved McLean 9/14. Evote resent to others 9/26; Donatelli approved 9/27, Viglione 1/10).* |
| Jun 2021 | *Approved - May and June Minutes-Sent for e-vote 7/1/21, 8/9/21, 9/9 (In favor, Donatelli, 9/7, Viglione 8/9, Resent, McLean approved 9/26)* | *Approved – Combined Apr/May/June sent for evote 9/3, (in favor Donatelli and Viglione 9/4, 9/7, resent 9/9, 9/26; McLean approved 9/26)* |
| May 2021 | *Approved - Sent for e-vote 7/1/21, 8/9/21, 9/9 (In favor, Donatelli, 9/7, Viglione 8/9; Resent, McLean approved 9/26)* | *Approved – Combined Apr/May/June Sent for evote 9/3, (in favor Donatelli and Viglione 9/4, 9/7) , resent 9/9, 9/26; McLean approved 9/26)* |
| April 2021 | *Approved - Sent for evote 4/12, 4/22 (In favor, Wells, McLean, and Viglione 4/22/21)* | *Approved – Combined Apr/May/June Sent for evote 9/3, (in favor Donatelli and Viglione 9/4, 9/7) , resent 9/9, 9/26; McLean approved 9/26)* |
| Mar 2021 | *Approved , Sent for evote 3,8, 4/12, 4/22 (In favor, Wells, Viglione 4/22/21, McLean abstain)* | *Approved , Sent for evote 4/12, 4/22 (In favor, Wells, McLean, and Viglione 4/22/21)* |
| Feb 2021 | *Passed. Sent for Evote 2/8, 3/8, 4/12, 7/1 (In Favor: McLean 3/8, Viglione 3/8, Wells 7/1)* | *Approved , Sent for evote 4/12, 4/22 (In favor, Wells, McLean, and Viglione 4/22/21)* |
| Jan 2021 | *Passed. Sent for Evote 2/8, 3/8, 4/12, 7/1 (In Favor: McLean 3/8, Viglione 3/8, Wells 7/1)* | *Approved , Sent for Evote 2/8, 3/8, 4/12, 4/22 (In favor, Wells, McLean, and Viglione 4/22/21)* |
| Dec 2020 | *Passed, Sent for Evote 2/8, 3/8, 4/12; 4/12, 7/1 (In Favor: McLean 3/8, Viglione 3/8, Wells 7/1)* | Approved Evote 12/18 (Wells, Viglione, McLean) |
| Nov 2020 | Approved / Evote Wells, McLean, Viglione (12/15/20) | Approved (with Oct) Evote Wells, McLean, Viglione (12/15/20) |
| Oct 2020 | Passed*: Sent for Evote 2/8, 3/8, 4/12, 7/1 (In Favor: McLean 3/8, Viglione 3/8, , Wells 7/1)* | Approved (with Nov) Evote Wells, McLean, Viglione (12/15/20) |
| Sep  2020 | Passed Evote –McLean (11/5), Wells and Viglione (11/9) | Passed (with Aug) – Evote McLean (11/5), Wells and Viglione (11/9) |
| Aug 2020 | Passed Evote McLean, Wells, Viglione (8/17 all; sent 8/10) | Passed – Evote– in favor McLean (11/5), Viglione and Wells (11/9) |
| July 2020 | Passed sent for evote 2/8, 3/8, 4/12 *(In Favor: McLean 3/8, Viglione 3/8)* | Passed Evote McLean, Wells, Viglione (8/17 all; sent 8/10) |
| June 2020 | Passed Evote McLean, Wells, Viglione (8/17 all; sent 8/10) | Passed Evote McLean, Wells, Viglione (8/17 all; sent 8/10) |
| May 2020 | Passed via Evote: In favor, McLean, Viglione, Wells (6/5, 6/5, 6/8) | Passed via Evote: In favor McLean, Viglione, Wells (all 9/2, 8/17) |
| Apr 2020 | In meeting – Motion to approve SERA Invoice for April Passed. MOTION / 2nd (Wells / McLean). Passed with Wells / McLean in favor. Via evote, Viglione in favor 4/7 – Skumatz check / reversed | Passed in Meeting: Wells / McLean: in favor, Wells / McLean. Viglione in favor via evote 6/5. Skumatz check / reversed |
| Mar 2020 | Passed in April meeting: In favor McLean, Wells (4/6); Viglione E-vote 4/7 | Passed in April meeting: In favor: McLean, Wells, Viglione (4/6/20) |
| Feb 2020 | Evote Passed: In favor McLean (2/10); Wells 4/6; Viglione 4/7 | Evote Passed: In favor McLean (4/1); Wells 4/6 ; Viglione 4/7 |
| Jan 2020 | Evote passed: In favor O’Connor (1/16), Wells (2/10), abstain McLean (1/16). | Evote passed. In favor Li and McLean, 2/10. (No vote from OCC / Taren and John in transition) |

**Other Votes / Meetings / Tracking (2021-2022)**

**April 2022 –**

* Comments on Conditions of Approval 4/25, 4/27- not passed by EEB
* ***PASSED*** – Approval of winners of 3 year research area contracts – evote – April 27 – May 3, favor: Viglione (5/3­) Fay (4/28), McLean 5/9); abstained Donatelli (4/28). Passing contract docs to utilities for contracting.

**Mar 2022 –**

* 3/10/22 3:30, Kickoff C2117 RCx Persistence Study Kickoff
* 3/4/22, 2pm, R1968 RNC Baseline & code compliance - Kickoff meeting (follow-up only for folks that couldn’t attend previous kickoff)

**Feb 2022 –**

* **VOTE / PASSED 2/10**: Agree to have project R1968 cover 2015 code update, add MF sample, and adopt the optional task for $20K addition, from the project X2234 “Emerging issues” from the 2022-24 Evaluation Plan (mentioned in the discussion included in the attached minutes; I have also attached the rationale memo from NMR) - Evotes from Donatelli & McLean 2/9; Fay and Viglione 2/10
* **VOTE / PASSED 2/10**: Agree to award the R1968 Phase 2 work to NMR on its existing PO, awarding project R2215 funds of $300K to allow smooth continuation of the project / no gap.  This awards the funds from a 2022-24 project to that existing PO. (minutes describe advantages) – Evotes from Donatelli & McLean 2/9; Fay and Viglione 2/10
* 2/15/22 R1968 RNC Baseline & code compliance - Kickoff meeting
* Special data meetings R1983 / UI
* 2/4/22 - Meetings on C&I verification refinement suggestion from CIE (Jan and Feb and ongoing)
* 2/3/22 - TRM meeting on level of detail of results for R1983 realization rates

**Jan 2022 –**

* 1/10 Stakeholder briefing for Phase 2 directions for R2015 (low load residential homes).
* 1/10 **APPROVED** EVALUATION PLAN, REVISED, by evaluation committee. In meeting.
* 1/12 Briefing with EEB on Evaluation Plan.
* 1/12 – **APPROVED BY EEB VOTE**
  + 3-year Evaluation Plan and Budget - $14.775 million ($4.5 million, $4.5 million, $5.775 million across the 3 years)
  + EA team budget – 2022=$444,110; 2023=$444,110; 2024=$531,155.
  + EA Team scope of work; provided to utilities.
* Meetings on C&I verification refinement suggestion from CIE (Jan and Feb and ongoing; including C&I meeting, January)

**2021 Final Reports Issued**: 3/24 RR1973 ESRPP; 4/16 C1906 SEM Phase 1; 7/23 X1941 MF; 10/21 (or before) X1931-2 (CF&Loadshape), X1931-3 (air compressor), X1931-6 (HOU), X1931-7 (DD), X1931-8 (Adv. T-Stat); 11/22 R1959 Renov&Addn; 11/24 X1931 Early Retirement Phase 1; 12/14 C1901 C&I Sector-wide Process. Roadmap, Legislative report, Evaluation Plan.

**Dec 2021**

* ***Approved 2022-24 Evaluation Plan*** 12/17 (Sent 12/16; Donatelli abstain 12/16; McLean in favor 12/16; Viglione in favor 12/17) 2022=$4,500K; 2023=$4,500K, 2024=$5,775K
* ***Approved 2022-24 EA Team Budget 12/17***(Sent 12/17; Donatelli abstain 12/17; McLean in favor 12/17; Viglione in favor 12/17); 2022=$444,110, 2023=$444,110, 2024=$531,155
* ***Approved PO Budget reallocations, revised, replacing 10/26 version:*** *Sent 12/16, in favor Donatelli 12/16, McLean 12/16, Viglione 12/17. Add $203.6K to R1982; Add $8K to C1902; Add $25K to R2029; Addd $56K to R1965/2027/1983.*
* 12/17 - R1965/2027 HPs Key results presentation
* 12/14 – Final report - C1901 C&I Sector-wide Process
* 12/13 – X1931-4 (Lighting Controls) Phase 2 Kickoff
* 12/10 – X2022 Outreach / workforce Key results presentation

**Nov 2021**

* 11/24 Final Report - R1959 final report (R&A)
* 11/24 11/19 – R2014 Kickoff
* 11/22 Final report - X1931 Early Retirement Phase 1;
* 11/16 – Update on Evaluation to DEEP Day long workshop
* 11/9, 11/11, 11/12, 11/15 – Discussion meetings on Evaluation Project List, plus meeting
* 11/10 – Evaluation update to EEB

**Oct 2021**

* ***10/27 – PASSED Budget Realloc****: Evote to augment budgets for several projects: +211.6 for R1982 HP/HV Metering for covid stop/start, higher incentives, and meters remaining in a 2nd year; +25K for R2029 Wx from back-and-forth WAP data; and $56K for analysis of attribution and other issues related to HPs. (Votes in favor received: Donatelli 10/26, McLean 10/27). Awaiting Viglione.*
* 10/21 - X1931-8 (Adv. T-Stat)
* 10/21 – X1931-7 Report complete (HDD)
* 10/21 – Last 2021 PSD meeting with utilities
* 10/19 – R2014 – Phase 2 kickoff
* 10/19 – X1931-3 Report complete (Air Compressor)
* 10/18 – X1931-2 Report complete (CF& Load shape)
* 10/18 – X1931-6 Report complete (HOU)
* 10/13 – Eval presentation to EEB
* 10/1 – R2015 meeting

**Sept 2021**

* 9/17 – 2021 PSD redline from utilities (Ghani) to EA Team, requesting comments by 9/21. EA responded more time needed. Reviewed and called meeting with questions / discussion for 9/23. Utilities and EA reviewing the small number of comments raised / discussed to finalize shortly.
* ***PASSED 9/13:  C&LM Plan budget directions:***Approved agreement with discussion of the general structure of recommendations for C&LM Plan evaluation budgets to be forwarded to EEB Board – 1) increase evaluation project budgets to $4.5 million in 2022, increasing to $6 million by 2024.  2) Also approved agreement with general recommendation of structure for increasing EA Team budget by 35% with 50% increases in evaluation project budgets.   *Motion / Second: McLean & Donatelli in favor during Committee meeting Sept 13. Evote in favor from Viglione 9/14.*
* ***PASSED 9/13 NMR budget Add’n****: Approved R1983 NMR budget increase of $55,400 in meeting 9/13*. *McLean & Donatelli in favor during Committee meeting Sept 13. Evote needed from Viglione****.***
* ***PASSED: Approved Roadmap 9/9***: Sent 9/3, in favor McLean 9/4, resent 9/9, in favor Donatelli 9/9; awaiting Viglione, resent 9/26, abstains 9/28.
* 9/8/21 – Request for Evaluation Plan Project Ideas; first responses due 9/17

Aug 2021

* 8/5/21 - PSD 2020 update discussion meeting with EA / Utilities held; Reviewed about a dozen items that ERS review determined were not in redline. Decisions made/ERS re-reviewing for final redline for 2020 updates. To begin: updates from 2021 summer study results.

July 2021

* 7/8/21 - PSD 2020 update discussion meeting with EA / Utilities held; all dispositions for 2020 complete / agreed; forwarded to ERS for redlining and verification.
* 7/1 - Multiple Summer Presentation meetings held for use in PSD / Plan including: R2027 HP/HPWH Reliability & R1965 HP/HPWH Baseline & Potential (7/1); and C2014 C&I Lighting Sat & Remaining Potential (7/1).
* 7/1/21 - PSD 2020 update discussion meeting with EA / Utilities held

June 2021

* 6/25 – C1901 C&I Sector Wide Process Evalion Review Draft out for Review; 1 extra week means due 7/16.
* 6/22 – X1939 Early Retirement Report out for review; 1 extra week for review (due 7/13)
* 6/8-6/30 Multiple Summer Presentation meetings held for use in PSD / Plan including: X1941 MF (final presentation; 6/8 and 6/17); X1939 Early Retirement (6/14); R1959 SF Reno & Addn (6/17); X1931-6 Hours of Use (6/21); X1931-7 Degree Days (6/21); X1931-4 New Measure-Lighting Controls Res/C&I (6/23); C1901 C&I Sector-Wide Process Eval (6/24); X1931-1 ISP Com’l Boiler & Furnaces (6/28); X2001 EUL C&I (6/28); X2022 Educ/Workforce Initiatives (6/29); X1931-2 Coincidence Factor & Loadshape (6/30); New Measure Compressed Air (6/30); New Measure R/C&I Thermostats (6/30).
* 6/3, 6/10, 6/17, 6/24 - PSD update meeting / EA & companies
* ***Passed 6/9 Award Project R2015***: Evote approving recommended contractor (Evergreen) for project R2015. (McLean 6/9, Viglione and Li 6/11). Should be contracted by utilities along with R1968 asap.
* 6/3 PSD update meeting / EA & companies

May 2021

* 5/21 X2022 Phase 1 presentation / methods / best practices
* 5/19 SEM Phase 1 repeat presentation
* 5/6 Kickoff 3 “New Measure” projects (air compressor, advanced thermostats, advanced lighting controls)
* 5/6 - PSD update meeting / EA & companies

April 2021

* 4/15 C1906 SEM Phase 1 Presentation
* ***4/12 PASSED: Augment SERA Budget, add $69K to initial budget of $328,970***, transferring from X1940; All in favor in April Evaluation Committee meeting. Documented in memo dated 4/12.
* 4/7 R1973 Retail Products Final Presentation
* 4/1, 4/8 - PSD update meeting / EA & companies

March 2021

* 3/30 C1902 ECB NTG and Baseline K/O
* 3/22 X1942 NEI Kickoff
* ***PASSED 3/30 Award Projects***: 3/15 Evote Approval of Memo on RFP Project Award Recommendations (Viglione 4/15; Wells 3/30, McLean 3/29)
* 3/12 RFP responses due to EA Team
* 3/12 Repeat Kickoff X2022 Engagement project for those that couldn’t attend 3/3 (added due to storm duties)
* **Possible EVOTE OUTSTANDING/checking**: 3/8 Legislative report sent for evote, resent 4/12; In favor Viglione 3/16.
* 3/8 Kickoff for X1931-6 HOU/Load Shapes Project
* 3/ 4, 3/18 EA Team / utility meeting on PSD update process
* 3/3 Kickoff X2022 Engagement

February 2021

* 2/18 EA Team / utility meeting on PSD update process
* 2/5 R1973 Retail Products Review Draft Report sent to Committee for Review – due 2/19.
* 2/4 EATeam / Utility meeting on PSD update process
* 2/4 Legislative Report sent to committee for Review – due 2/19

January 2021

* ***PASSED: 2021 Eval Plan Update 1/27*** – 2021 Evaluation Plan Update ***Evoted and passed*** (1/27 McLean, 1/27 Wells, 1/28 Viglione)
* 1/25 Eval Committee Discussion on the 2021 Evaluation Plan Update
* 1/25 C1906 SEM Phase 1 (Eval Best Practices) Review Draft Report sent to committee for review - due 2/8
* 1/22 Eval Committee Discussion on the 2021 Evaluation Plan Update
* 1/4 - PSD update meeting / EA & companies